# Software Test Plan

## Project: VWO Login Dashboard (app.vmo.com)

## Index

- 1. Introduction

- 2. Project Scope

- 3. Test Strategy

- 4. Resources & Responsibilities (RACI)

- 5. Environment Setup & Data Approach

- 6. Defect Management & Entry/Exit Criteria

- 7. Schedule & Deliverables

- 8. Risk Assessment & Contingency Plan

- 9. Stakeholder Approval Workflow

## 1. Introduction

### 1.1 Purpose

This document defines the enterprise-level testing strategy, framework, and quality assurance workflows for the VWO (Visual Website Optimizer) Login Dashboard located at app.vmo.com. The test plan acts as a primary communication vehicle among QA teams, Product Owners, and Project Managers to enforce transparency and tracking.

### 1.2 Business Objectives

- Guarantee secure authentication and access to the VWO experimentation suite.

- Diminish UI friction establishing lightning-fast cross-platform login workflows.

- Ensure absolute compliance with GDPR protocols and Enterprise Security Standards (SAML/SSO).

- Achieve sub-2-second target benchmark load speeds for UI rendering and API interactions.

## 2. Project Scope

### 2.1 In-Scope Items

- Functional & UI Testing: Validating email/password combination flows, session tokens, optional 2FA, Remember Me functions, and Forgot Password mechanisms.

- Cross-Browser / Responsiveness: Verifying auto-focus elements, touch-friendly configurations, and layout integrity across Chrome, Edge, Safari, Firefox, and high-tier mobile configurations.

- Accessibility (WCAG 2.1 AA): Assessing keyboard navigability, high contrast modes, and Screen Reader (ARIA) support.

- Performance Testing: Stress testing the login API to achieve max 2-second response latency up to concurrent baseline traffic standards.

- Security Testing: Validating E2E encryptions, forced HTTPS bindings, and rate-limiting brute force locks.

- Third-Party Integrations: Assessing functionality bounds for SSO payloads (SAML, OAuth) and Google/Microsoft IDP plugins.

### 2.2 Out-of-Scope Items

- VWO Dashboard activities post successful authentication (e.g., A/B Campaign Creations).

- Modifications to physical underlying network hardware systems.

- Marketing referral attribution mappings from external landing portals beyond the initial login drop.

## 3. Test Strategy

### 3.1 Testing Levels

- Unit/Integration Testing: Led by Developers to assure microservices (e.g., Auth Token Service, Hashing logic) behave correctly.

- System Testing: Comprehensive End-to-End manual testing executed by the QA automation framework triggering the whole UI logic.

- UAT (User Acceptance): Final validation conducted alongside Product Managers simulating real CRO specialists.

### 3.2 Test Automation Scope

Automation will comprise 80% of functional testing leveraging UI Automation tools (Selenium / Playwright / Java / TestNG). Scripts will be incorporated seamlessly within standard CI/CD pipelines (e.g., Jenkins or GitHub Actions) triggering on pull requests and post-deployment configurations.

### 3.3 Testing Types

| Test Phase | Description & Success Metric | Tooling Suggestions |
| --- | --- | --- |
| Functional/Regression | Validating functional boundary workflows. Goal: 100% Core Scenarios Passing. | Selenium WebDriver, TestNG |
| API & Integration | Triggering direct login API endpoints checking header and cookie injections. | Postman, RestAssured |
| Performance Testing | Gauging max traffic simulation. Goal: Login API under 2 seconds latency. | Apache JMeter, Gatling |
| Security Testing | Detecting vulnerabilities. Goal: Zero critical security injection points. | OWASP ZAP |

## 4. Resources & Responsibilities (RACI Matrix)

| Role | Responsibility Definition | Code (R/A/C/I) |
| --- | --- | --- |
| QA Manager | Resource allocation, strategy finalization, Risk owner. | Accountable (A) |
| QA Automation Testers | Script building, manual edge-case testing, CI/CD integrations. | Responsible (R) |
| Developers | Fixing bugs reported via Jira, conducting initial Unit Testing. | Consulted (C) |
| Product Managers | Providing functional clarifications, UAT approvals. | Informed (I) |

## 5. Environment Setup & Data Approach

### 5.1 Environments

- DEV Environment: Localized databases for Unit Tests.

- STAGING Environment: Dedicated mirrored cloud environment identical to production setups containing masked test users.

- UAT Environment: Locked environment for business logic sign-offs.

### 5.2 Test Data Strategy

Hardcoding Production credentials within testing environments is heavily discouraged. User IDs and configurations for Enterprise SSO testing will dynamically funnel via AWS Parameter Stores or localized CI/CD vault secrets to conform with GDPR constraints.

## 6. Defect Management & Entry/Exit Criteria

### 6.1 Entry Criteria

- PRD strictly formalized and signed off.

- Testing environment built, active, and accessible by the QA squad.

- Test Data provisioning is completed (Auth users generated, SSO flags active).

### 6.2 Exit Criteria

- 100% of defined Test Cases executed.

- No Blocker (Severity 1) or Critical (Severity 2) defects unresolved.

- Load test KPIs met (Performance < 2s).

- Stakeholder sign-off formally achieved.

### 6.3 Defect Workflow

All identified faults will be cataloged within Jira utilizing an assessment mapping: [New] → [Assigned] → [In Progress] → [Ready for QA] → [Verified / Closed]. Critical defects will bypass standard sprint queues executing immediate hotfix branches.

## 7. Schedule & Deliverables

### 7.1 Delivered Artifacts

- Test Plan (This Document)

- Requirement Traceability Matrix (RTM)

- Automation Run Summaries / Allure Reports

- Defect Summary and QA Sign-off Declaration

### 7.2 Timeline Estimates

- Requirement Review & Plan Formulation: 2 Days

- Test Case Drafting: 4 Days

- Environment Check & Test Run (Iteration 1): 5 Days

- Regression & Verification (Iteration 2): 3 Days

## 8. Risk Assessment & Contingency Plan

| Identified Risk Indicator | Impact | Probability | Mitigation / Contingency Matrix |
| --- | --- | --- | --- |
| SSO Integration Delays | High | Medium | Stub / Mock external IDPs (SAML, OAuth) early inside automation scripts. |
| Severe Brute Force Attacks | Critical | Low | Automate extensive negative injection checks; engage Sec-Ops penetrations tests. |
| Test Environment Downtime | High | Medium | Trigger local dockerized standalone environments for parallel development tests. |

## 9. Stakeholder Approval Workflow

| Name / Title | Approval Role | Signature / Date |
| --- | --- | --- |
| Test Manager / Lead | Approving QA Strategy and Metrics | _____________________ |
| Project Manager | Approving Budget, Allocations & Timelines | _____________________ |
| Product Owner | Approving Functional Scope Constraints | _____________________ |